**MOOC System**

**Supervision Team**














* Professor : Rania El Gohary
* TA : Basma El Banna

**Team Members**

* Bassant Mahmoud
* Basma Hassan
* Eman Mohamed
* Hanan Hassona
* Aya Rafat
* Dina Essam

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Tasks** | **Depends** | **Duration**  **(Days)** |
| **A** | **System Requirements** | **-** | **5** |
| **B** | **Dividing the project into manageable tasks** | **A** | **5** |
| **C** | **Plan and Schedule** | **B** | **7** |
| **D** | **Analysis system requirement** | **A C** | **4** |
| **E** | **Screen Design** | **A** | **6** |
| **F** | **Database Design** | **E D** | **10** |
| **G** | **Programming** | **F** | **10** |
| **H** | **User Documentation** | **F** | **4** |
| **I** | **Program Testing** | **G** | **6** |
| **J** | **System Test** | **I** | **6** |
| **K** | **Performance Test** | **J** | **4** |
| **L** | **User Acceptance Testing** | **K H** | **5** |
| **M** | **Maintain** | **L** | **4** |

**Critical path Method**

****